A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Story Point Scale (Fibonacci subset)

- 1 = Very easy

- 2 = Normal

- 3 = Moderate

- 5 = Difficult

Sprint 1

- Epic 1: User & Seller Onboarding

  - User Registration/Login with JWT (USN1) = 3

  - Role-based access for CUSTOMER/SELLER/STAFF/ADMIN (USN2) = 3

  - Seller registration + admin approval flow (USN3) = 5

- Epic 2: Product Foundation

  - Create/Update product items (USN4) = 2

  - Product availability + public listing (USN5) = 3

Total Story Points in Sprint 1 = 3 + 3 + 5 + 2 + 3 = 16

Sprint 2

- Epic 3: Ordering & Fulfillment

  - Cart add/view/remove items (USN6) = 3

  - Place order from cart + order record creation (USN7) = 5

  - Order status lifecycle updates by seller/staff (USN8) = 3

- Epic 4: Payments & Platform Insights

  - Razorpay payment creation + verification (USN9) = 3

  - Reviews + admin analytics dashboard summary (USN10) = 2

Total Story Points in Sprint 2 = 3 + 5 + 3 + 3 + 2 = 16

Velocity

- Total Story Points = 16 + 16 = 32

- Number of Sprints = 2

- Velocity = 32 / 2 = 16 Story Points per Sprint

Your team velocity for ShopSmart is 16 Story Points per Sprint.