Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41542 |
| Project Name | ShopSmart:Your Digital Grocery Store Experience |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Authentication | USN-1 | As a user, I can register with email, password, and confirm password. | 2 | High | Eswar, Gowthami |
| Sprint-1 | Registration & Authentication | USN-2 | As a user, I receive email verification after registration. | 3 | High | Eswar, Gowthami |
| Sprint-1 | Registration & Authentication | USN-3 | As a user, I receive phone OTP verification for account security. | 3 | High | Eswar, Gowthami |
| Sprint-1 | Login & Access Control | USN-4 | As a user, I can log in using email and password. | 1 | Medium | Eswar, Gowthami |
| Sprint-1 | Login & Access Control | USN-5 | As the system, I enforce role-based access (CUSTOMER/SELLER/STAFF/ADMIN). | 5 | High | Eswar, Gowthami |
| Sprint-1 | Profile Management | USN-6 | As a user, I can update profile details and upload profile image. | 3 | High | Navitha, Bindhu |
| Sprint-1 | Account Recovery | USN-7 | As a user, I can reset forgotten password via email flow. | 3 | High | Gowthami |
| Sprint-1 | Seller Onboarding | USN-8 | As a seller, I can register and submit for admin approval. | 5 | High | Navitha, Bindhu |
| Sprint-1 | Seller Management | USN-9 | As a seller, I can update profile details. | 3 | High | Navitha, Bindhu |
| Sprint-1 | Product Management | USN-10 | As a seller, I can create/update/delete product items. | 3 | Medium | Navitha, Bindhu |
| Sprint-1 | Product Availability | USN-11 | As a seller, I can toggle product availability for ordering. | 1 | Medium | Navitha, Bindhu |
| Sprint-1 | Cart Management | USN-12 | As a user, I can add/view/remove items in cart. | 3 | Medium | Eswar, Gowthami |
| Sprint-1 | Checkout | USN-13 | As a user, I can place an order from cart with delivery details. | 5 | High | Eswar, Gowthami |
| Sprint-2 | Order Lifecycle | USN-14 | As seller/staff, I can update order status through fulfillment stages. | 3 | High | Navitha, Bindhu |
| Sprint-2 | Staff Management | USN-15 | As a seller, I can invite staff with secure token and onboard them. | 5 | High | Eswar, Gowthami |
| Sprint-2 | Staff Workflow | USN-16 | As staff, I can request status changes subject to owner approval. | 3 | High | Eswar, Gowthami |
| Sprint-2 | Payments | USN-17 | As a user, I can initiate Razorpay payment during checkout. | 3 | High | Eswar, Gowthami |
| Sprint-2 | Payments | USN-18 | As the system, I verify payment signature and sync order/payment status. | 3 | High | Eswar, Gowthami |
| Sprint-2 | Order Tracking | USN-19 | As a user, I can view my order history and current order status. | 5 | High | Eswar, Gowthami |
| Sprint-2 | Subscription Model | USN-20 | As a seller, I can subscribe/cancel plans (FREE/BASIC/PREMIUM). | 3 | Medium | Eswar |
| Sprint-2 | Subscription Enforcement | USN-21 | As the system, I enforce plan limits for menu and staff features. | 3 | Medium | Eswar, Gowthami |
| Sprint-2 | Reviews | USN-22 | As a user, I can create/update/delete product reviews and ratings. | 3 | High | Navitha, Bindhu |
| Sprint-2 | Admin Analytics | USN-23 | As admin, I can view revenue, order distribution, and performance KPIs. | 5 | High | Gowthami |
| Sprint-2 | Admin Operations | USN-24 | As admin, I can manage users, sellers, products, and orders. | 3 | High | Eswar, Gowthami |
| Sprint-2 | Notifications | USN-25 | As the system, I can send email/SMS notifications (SendGrid/Twilio). | 2 | Low | Gowthami |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 40 | 10 Days | 1 FEB 2026 | 29 Oct 2022 | 40 | 10 FEB 2026 |
| Sprint-2 | 37 | 10 Days | 10 FEB 2026 | 05 Nov 2022 | 37 | 20 FEB 2026 |

Velocity

- Total completed points = 40 + 37 = 77

- Number of sprints = 2

- Team velocity = 77 / 2 = 38.5 story points per sprint

Average Velocity per Day

- Sprint duration = 10 days

- AV per day = 38.5 / 10 = 3.85 story points/day

- If target velocity is fixed at 40, then AV/day = 40 / 10 = 4 story points/day

Your team velocity for ShopSmart is 38.5 story points per sprint (average 3.85 story points/day).

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.