Acceptance Testing

UAT Execution & Report Submission

| Date | 26 February 2026 |
| --- | --- |
| Team ID | TVIP2026TMIDS41611 |
| Project Name | OrderOnTheGo: Your On-Demand Food Ordering Solution |
| Maximum Marks | 4 Marks |

1. Purpose of Document
The purpose of this document is to report the test coverage, defect status, and issue resolution of the ShopSmart project at the time of release to User Acceptance Testing (UAT). This report summarizes:

- Defects identified, resolved, and closed at each severity level

- Resolution categories and trends

- Test case execution results by feature module

- Overall UAT readiness

This UAT report provides stakeholders with visibility into code quality, feature completeness, and production readiness before the application is deployed to the production environment.

2. Defect Analysis
Overview
This report shows the number of resolved or closed bugs at each severity level and how they were resolved.

Severity Levels:

- Severity 1 (Critical): Blocks functionality; data loss; security vulnerability; system crash

- Severity 2 (High): Major feature broken; workaround not available; significant impact

- Severity 3 (Medium): Feature not working as expected; workaround available; minor impact

- Severity 4 (Low): Cosmetic issue; UI/UX improvement; minimal business impact

Defect Resolution Summary

| Resolution Type | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 2 | 3 | 4 | 5 | 14 |
| Duplicate | 0 | 1 | 2 | 1 | 4 |
| External | 1 | 0 | 2 | 3 | 6 |
| Fixed | 8 | 5 | 6 | 12 | 31 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 2 | 2 |
| Won't Fix | 0 | 2 | 1 | 0 | 3 |
| Totals | 11 | 11 | 16 | 23 | 61 |

Defect Analysis Insights

By Severity:

- Severity 1 (Critical): 11 bugs total – 8 fixed (72%), 2 by design (18%), 1 external (9%)

  - Key fixes: JWT token validation, payment signature verification, database connection pooling

- Severity 2 (High): 11 bugs total – 5 fixed (45%), 3 by design (27%), 2 won't fix (18%), 1 duplicate (9%)

  - Key fixes: Order status synchronization, subscription limit enforcement, seller approval workflow

- Severity 3 (Medium): 16 bugs total – 6 fixed (37%), 4 by design (25%), 2 external (12%), 2 duplicate (12%), 1 not reproduced (6%), 1 skipped (6%)

  - Key issues: UI alignment on mobile, email notification delays, image upload validation

- Severity 4 (Low): 23 bugs total – 12 fixed (52%), 5 by design (22%), 3 external (13%), 2 won't fix (8%), 1 skipped (4%)

  - Examples: Button styling, tooltip text, sorting order on dashboards

Status Summary:

- Total Bugs Found: 61

- Bugs Fixed: 31 (51%)

- Bugs Closed (Including By Design/External): 54 (89%)

- Bugs Open/Pending: 7 (11%)

- Blocking Issues: 0 – All critical/high severity issues resolved

3. Test Case Analysis
Overview
This report shows the number of test cases executed, passed, failed, and untested across major feature modules.

Test Execution Summary by Feature Module

| Feature Module | Total Cases | Not Tested | Failed | Passed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Authentication & Access Control | 15 | 0 | 0 | 15 | 100% |
| Seller Management | 10 | 0 | 1 | 9 | 90% |
| Product & Catalog Management | 12 | 1 | 0 | 11 | 92% |
| Cart & Checkout | 8 | 0 | 0 | 8 | 100% |
| Order Management | 10 | 0 | 1 | 9 | 90% |
| Payment Processing | 6 | 0 | 0 | 6 | 100% |
| Reviews & Ratings | 6 | 0 | 0 | 6 | 100% |
| Staff Management | 6 | 0 | 0 | 6 | 100% |
| Subscriptions & Plans | 6 | 0 | 0 | 6 | 100% |
| Admin Dashboard | 8 | 1 | 0 | 7 | 88% |
| Email & SMS Notifications | 6 | 0 | 1 | 5 | 83% |
| Security & Performance | 8 | 0 | 0 | 8 | 100% |
| TOTALS | 101 | 2 | 3 | 96 | 95% |